## Slide 1
Progress Presentation of the Police Clearance Management System
Notes: Good [afternoon], everyone, and thank you for being here. I am Jopa Jigama from Police ICT, my team and I have worked closely with Police DTO and DICT on the initial phase Of the Online Police Clearance Project and we have seen the outcome this morning. Today, I will be presenting the progress made on the Police Clearance Management System. Our aim is to provide an overview of what has been achieved so far, the challenges we’ve overcome, and the steps we’ll be taking as we move forward. As Mr Biribudo/Mr Korawali has mentioned during his presentation, it needs a dedicated team to complete this projects.
Police is one of the oldest organization within the government and with the adaption of technology and automation of work processes, police is no exception. We have plans to automate our work process from the Operational End to the Administration End.

## Slide 2
Outline
Project Overview:
Project Goals
Key Features
Current Progress
Challenges overcome
Key Achievements
Next Step
Timeline & Key Milestones
Conclusion

## Slide 3
Project Overview
Project Goals:
Fully digitize the police clearance application process.
Provide a secure online platform for applicants.
Enable digital signatures for clearances.
Automate certificate issuance.
Ensure data security and privacy.
Key Features:
Online application and real-time tracking.
Digital signatures and e-certificates.
Integration with internal databases for background checks.
Notes: The Police Clearance Management System is a digital solution designed to modernize the process of applying for and issuing police clearance certificates.
Project Goals:
- Fully digitize the application process for police clearances. - Provide a seamless and secure online platform for applicants. - Enable the use of digital signatures to authorize clearances. - Automate certificate issuance to speed up the process. - Ensure robust data security and privacy protections.
Key Features:
- Online Application: Applicants can easily submit their requests online. - Real-Time Tracking: Users can track the status of their applications in real-time. - Digital Signature and E-certificates: Police officers can approve and sign certificates digitally. - System Integration: The system links with internal databases for background checks and verification.

## Slide 4
Current Progress
System Prototyping
Completed and tested successfully.
Legal Provisions
Clarified and implemented digital signatures.
Soft Launch
Limited platform use for feedback and improvements.
User Testing
Positive feedback from early users.
Notes: We are pleased to report that significant progress has been made, with one of our major achievements being the successful soft launch of the system.
- System Prototyping: The prototype for the Police Clearance Management System was completed and underwent rigorous testing to ensure functionality and ease of use. - Legal Provisions: All necessary legal provisions for the use of digital signatures and the handling of personal data have been clarified and implemented, ensuring full compliance with applicable laws. - Soft Launch: We successfully conducted the soft launch of the system, allowing limited use of the platform. During this period, we collected valuable feedback from early users, which is helping us fine-tune the system for broader deployment. - Initial User Testing: Early adopters tested the core features of the system, including application submission, tracking, and digital certification. Feedback has been positive, with minor improvements being incorporated.

## Slide 5
Challenges Overcome
Legal and Regulatory Compliance
Addressed digital signature concerns.
Data Security
Ensured strong security protocols.
Infrastructure Issues
Mitigated delays in rural areas with ICT support.
Notes: While there were challenges along the way, we have made significant progress in addressing them:
- Legal and Regulatory Compliance: Establishing a legal framework for digital signatures and data collection was a major hurdle, but we have successfully addressed these concerns with the support of our legal advisors. - Data Security: Ensuring the system meets the highest standards of data security has been a top priority. We are confident that the system's security protocols protect sensitive information. - Infrastructure Issues: Some delays were caused by network infrastructure challenges, especially in rural areas. However, through collaboration with ICT teams, we have mitigated these issues to ensure nationwide access.

## Slide 6
Key Achievements
Prototype completed with all core features operational.
Legal clarifications successfully addressed.
Successful soft launch providing valuable insights.
Positive user feedback with minor adjustments made.
Notes: In addition to the soft launch, we have achieved several other important milestones:
- Prototype Completion: The development of the system's prototype, including all core features, is now fully operational. - Legal Clarifications: We have successfully addressed legal concerns regarding the use of digital signatures and the collection of personal information, allowing for the system’s compliant operation. - Soft Launch Success: The system’s soft launch has been a major achievement, providing real-world insights and confirming the platform’s potential to transform the clearance process. - User Feedback: Positive feedback from users during the soft launch has affirmed the system’s design and functionality, with only minor adjustments needed.

## Slide 7
Timeline & Milestones
11/07/2024
Staff Training
09/08/2024
Soft launch (Full scale testing)
03/10/2024
Full system launch
LMU & Newmont Mining
Service will the open to Citizen applicants only
Notes: - Staff Training: [11/07/2024].
Full-Scale Testing: [09/08/2024]. Soft launch, LMU and New Mount as our testing sites.
Full System Launch: We are targeting [03/10/2024] for the complete rollout of the system. However, the service is for citizens police clearance. Moving forwarding, other services will be developed (Expatriate Police Clearance, Firearms, PMV Clearance Services.

## Slide 8
Next Step
Full-Scale Testing
Larger user base testing.
System Optimization
Feedback-driven improvements.
User Training
Preparing staff for system transition.
Full Preparation Launch
Aiming for public access.
Notes: Following the successful soft launch, we are moving forward with several critical tasks:
- Full-Scale Testing: Broader system testing will be conducted with a larger user base to ensure the system performs reliably under different conditions. - System Optimization: We will continue to incorporate feedback from the soft launch, improving user interface elements and optimizing backend performance. - User Training: We are preparing comprehensive training programs for RPNGC staff to ensure a smooth transition to the new system. - Full Launch Preparation: Following the system optimizations, we are aiming for the full launch of the Police Clearance Management System, making it accessible to the public on a larger scale.

## Slide 9
Conclusion
Police Clearance Management System is enhancing clearance efficiency.
Successful soft launch confirmed system readiness.
Full launch preparations are underway.
Thank you for your time and attention. Questions?
Notes: In summary, the Police Clearance Management System is well on its way to becoming a key asset in enhancing the efficiency of police clearance processes. The successful soft launch is a major achievement, demonstrating that the system is on track to meet our goals. We look forward to finalizing the full-scale launch and delivering a streamlined, secure, and user-friendly solution for all police clearance needs.
Thank you for your time and attention. I’m happy to take any questions or comments at this point.